# Queen’s University of Belfast

# Computer Science

# Minute of Project Supervision Meeting

|  |  |  |  |
| --- | --- | --- | --- |
| **Student Name:** | **Jordan McDonald** | | |
| **Project Module Code:** | **CSC4006** | | |
| **Project Supervisor:** | **Desmond Greer** | | |
| **Meeting Number:** | **5** | **Date of Meeting:** | **11/02/2016** |

**Progress since last meeting, and decisions arrived at during meeting:**

I evaluated different aspects of a prior project for guidance, and found some value in this process. The java back end now connects to R (statistics based language) via a web server Rserve to facilitate the need for analysis of the data. It has led to an additional section on the application where mean, correlation, growth rate and p values can be calculated so far. Ui elements have continued to be added, such as sliders.

The next step was investigating the required measures and analysis methods that would be required for the research, these were refined upon meeting with my supervisor.

**Action Points:**

* Organize the chosen measures/methods used to analyze the data
* Work/identify if an automated process can be introduced for entered url
* Add the required statistical support identified
* Add a normality test

**Date of next meeting:**

25/02/2016

**Agreed minute should be signed by the student and initialled by the supervisor.**

**Student's Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Supervisor's Initials: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_**

**Supervisor's Comments:**